Communication

| Date | 28 June 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Smart Lender |
| Maximum Marks | 1 Mark |

Communication Plan:

| S.No | Communication Type | Frequency | Channel / Tool | Participants | Purpose |
| --- | --- | --- | --- | --- | --- |
| 1 | Team Standup | Daily | Slack / WhatsApp / Discord | Core Project Team | Brief sync to track daily tasks, address blockers in ML model training, and update Sprint progress. |
| 2 | Progress Update | Weekly | Trello / Google Meet | Team & Project Mentor | Detailed review of completed milestones (e.g., Dataset cleaning, UI design) and setting next week's goals. |
| 3 | Issue / Bug Discussion | As Needed | GitHub Issues / WhatsApp | Developers & QA | Resolving technical glitches such as Flask routing errors or model serialization (.pkl) issues. |
| 4 | Stakeholder Review | Bi-Weekly | Google Meet / Zoom | Team & Evaluators | Demonstrating functional features like the "Loan Application Form" to gather feedback on UX and decision transparency. |
| 5 | Final Demo Rehearsal | Once | Presentation (PPT) / Ngrok | Full Team | Final walkthrough of the end-to-end flow (Application → AI Prediction → Result) to ensure server stability. |
| 6 | Code & Model Review | Weekly | GitHub / VS Code Live Share | Technical Leads | Peer review of Python scripts and Jupyter Notebooks to ensure code quality and model accuracy (Precision/Recall). |

Communication Challenges & Resolutions:

| S.No | Challenge Faced | Resolution / Action Taken |
| --- | --- | --- |
| 1 | Technical Mismatch (Features): The Data Science team used 12 features for training the model, but the Frontend team only included 10 fields in the application form. | Held a dedicated technical sync to align the HTML form inputs with the model’s requirements and implemented default values for non-user-facing features. |
| 2 | Explainability Gap: Stakeholders were confused by "Black Box" rejections where the AI gave a result without a specific reason. | Developed an "Adverse Action" logic in the backend to identify which specific threshold (e.g., Credit Score or DTI ratio) triggered the rejection. |
| 3 | Environment Desync: The application failed to run on the evaluator's machine due to missing hidden environment variables (like Secret Keys). | Created a .env.example file and updated the README with a clear step-by-step setup guide to ensure the project works "out of the box." |