Initial Project Planning Template

| Date | 26 June 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Smart Lender |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication | USN-1 | As a user, I can register an account with my email and password to keep my data secure. | 2 | High | Team Lead | 22/06/2026 | 23/06/2026 |
| Sprint-2 | Registration | USN-2 | As a user, I can log in to the system to access the loan prediction dashboard. | 1 | High | Member | 24/06/2026 | 25/06/2026 |
| Sprint-2 | Prediction Input | USN-3 | As a user, I want to enter my financial details (Income, Credit Score, etc.) into a web form. | 3 | High | Team Lead | 26/06/2026 | 27/06/2026 |
| Sprint-3 | Prediction Output | USN-4 | As a user, I want to see an instant "Approved" or "Rejected" result based on my inputs. | 3 | High | Member | 28/06/2026 | 30/06/2026 |
| Sprint-3 | User Dashboard | USN-5 | As a user, I want to see a summary of my application status on my profile page. | 2 | Medium | Team Lead | 01/07/2026 | 02/07/2026 |
| Sprint-1 | UI/UX Design | USN-6 | As a user, I want a clean and responsive interface so I can use the app on my phone. | 2 | Low | Member | 03/07/2026 | 04/07/2026 |